# EduConsultant Platform Backend MVP Roadmap (7 Days)

## System Modules

Student Dashboard

Registration/Login

Profile

Browse/Search Scholarships

Express Interest

Track Applications

Agency Dashboard

Agency Profile

Verification Status

View Leads

Update Lead Status

Manage Students

Admin Dashboard

Manage Users

Verify Agencies

Scholarship CRUD

View Leads

Analytics/Statistics

## 7-Day Development Plan

| Day | Focus | Outcome |
| --- | --- | --- |
| Day1 | Foundation | FastAPI, MySQL, SQLAlchemy, Alembic, JWT, RBAC, Base Models |
| Day2 | Student Dashboard | Student Profile CRUD, Validation, Student APIs |
| Day3 | Scholarship Module | Scholarship CRUD (Admin), Search/Filter (Student) |
| Day4 | Agency Dashboard | Agency Profile, Verification, Lead Viewing |
| Day5 | Lead Workflow | Student Express Interest, Agency Updates Status |
| Day6 | Admin Dashboard | User Management, Scholarship Mgmt, Agency Verification, Analytics, Frontend Integration |
| Day7 | Testing & Deployment | Testing, Seed Data, Docs, Production Deployment |

## Role-wise Features

### Student

Register/Login

Manage Profile

Browse Scholarships

Express Interest

Track Status

### Agency

Register/Login

Manage Agency Profile

Receive Leads

Update Lead Status

View Student Information

### Admin

Dashboard

Manage Users

Verify Agencies

Manage Scholarships

View Leads

Platform Statistics

## Suggested Database Schema

### users

id

email

password_hash

role

is_active

created_at

### student_profiles

id

user_id

full_name

country

marks

budget

degree_level

interests

preferred_destination

### agencies

id

user_id

agency_name

description

country

phone

website

verified

### scholarships

id

title

country

degree_level

funding_type

deadline

description

eligibility

### leads

id

student_id

agency_id

scholarship_id

status

created_at

updated_at

## Recommended Development Order

MySQL Connection

SQLAlchemy Models

Alembic Migrations

Authentication

Student Module

Scholarship Module

Agency Module

Lead Module

Admin Module

Testing

Deployment

## Final MVP Workflow

Student Register/Login → Complete Profile → Browse Scholarships → Express Interest → Lead Created → Agency Reviews Lead → Agency Updates Status → Admin Monitors Platform